Project Proposal

Medi-Queue

Digital Appointment System for Government Hospitals

# Executive Summary

Medi-Queue is a proposed web-based application aimed at transforming appointment booking in Sri Lanka’s government hospitals. It addresses key pain points such as overcrowded waiting areas, lack of digital booking options, and inefficient management of emergency cases. The system will offer:

- Online appointment booking with specialty doctors

- SMS reminders to reduce appointment no-shows

- AI-powered prioritization for emergency cases

This platform intends to streamline patient care, reduce the administrative burden, and ensure optimal utilization of healthcare resources.

# Problem Statement

Government hospitals in Sri Lanka face multiple challenges, including:

- Manual Scheduling: Most appointments are booked in person, often resulting in long queues and patient inconvenience.

- Overburdened Systems: Limited capacity and lack of dynamic scheduling result in overbooked doctors and extended wait times.

- No-Show Patients: A large number of appointments are missed due to lack of reminders or scheduling conflicts.

- Emergency Handling: Current systems lack the ability to prioritize urgent cases in real time, leading to life-threatening delays.

# Proposed Solution

Medi-Queue is an all-in-one digital appointment and queue management platform that offers:

- Digital Appointment Booking: Patients can book appointments with the right department or specialist based on availability.

- SMS Notification System: Automated SMS alerts and reminders powered by Twilio reduce patient no-shows.

- Emergency Case Prioritization: AI-based algorithms assess the severity of reported symptoms and prioritize cases accordingly.

- Administrative Dashboard: A control panel for doctors and staff to manage daily schedules, cancellations, and emergency alerts.

- Multilingual Support: English, Sinhala, and Tamil options for accessibility.

# Project Objectives

- Digitize patient appointment workflows in public hospitals.

- Reduce waiting times and improve hospital efficiency.

- Implement an AI engine to handle critical/emergency appointment scheduling.

- Provide a robust, user-friendly interface for both patients and hospital staff.

- Improve communication with SMS-based notifications and alerts.

- Ensure data privacy and regulatory compliance.

# Scope of the Project

In-Scope

- Web application for patients and hospital staff

- AI-based emergency triage and prioritization

- Twilio SMS integration

- Secure patient data management

- Multilingual interface

- Reporting and analytics for hospital administrators

Out-of-Scope

- In-patient management

- Medical records/e-prescriptions (initial release)

- Mobile applications (to be developed in future phase)

# 6. Technical Architecture

Frontend

- Framework: ReactJS

- UI Library: Material UI

- Routing: React Router

- State Management: Redux or Context API

Backend

- Framework: Spring Boot

- Language: Java

- API: RESTful Services

- Database: MySQL

- ORM: Hibernate (via Spring Data JPA)

Notifications

- SMS Integration: Twilio Java SDK

- Task Scheduling: Spring Scheduler (for reminders, batch jobs)

AI Integration

- Rule-based triage system for initial version

- Option to expand into Python-based ML service via REST API

7. Implementation Timeline

| Phase | Duration |
| --- | --- |
| Requirements Gathering | 2 weeks |
| UI/UX Design | 2 weeks |
| Frontend Development | 4 weeks |
| Backend Development | 4 weeks |
| AI Integration & Testing | 3 weeks |
| QA & User Acceptance Testing | 2 weeks |
| Deployment & Training | 2 weeks |
| Total Duration | 19 weeks |

8. Budget Estimate (LKR)

| Component | Estimated Cost |
| --- | --- |
| Frontend Development | 1,000,000 |
| Backend Development | 1,500,000 |
| Twilio SMS Integration | 500,000 |
| AI Triage System | 1,000,000 |
| Deployment & Hosting | 500,000 |
| Total Estimated Cost | 4,500,000 |

9. Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| Resistance to adoption | Conduct training & awareness sessions |
| Technical challenges in AI | Start with rule-based logic, iterate using real data |
| Data privacy concerns | Follow government data protection guidelines (e.g., PDPA) |
| Internet downtime in rural areas | Allow for offline appointment confirmation in future scope |

10. Sustainability and Future Enhancements

- Integration with Electronic Health Records (EHR)

- Mobile app for Android and iOS users

- Integration with national healthcare databases

- Real-time dashboards for Ministry of Health analytics

- Voice-based appointment booking via IVR

11. Conclusion

Medi-Queue has the potential to become a flagship e-Governance healthcare initiative. By leveraging modern technology, it will reduce patient stress, boost hospital productivity, and allow medical professionals to focus on what truly matters—delivering care. Backed by scalable architecture and community-focused design, it promises long-term value for Sri Lanka’s public health infrastructure.